Project Planning Phase

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 08 October 2022 |
| Team ID | PNT2022TMID14925 |
| Project Name | Signs with smart connectivity for better road safety |
| Maximum Marks | 8 Marks |

# Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional**  **Requirement (Epic)** | **User Story**  **Number** | **User Story / Task** | **Story Points** | **Priority** | **Team**  **Members** |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | KANDAGADDALA VARSHITHA |
| Sprint-1 |  | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High | KANDAGADDALA VARSHITHA |
| Sprint-1 |  | USN-3 | As a user, I can register for the application through Facebook | 2 | Low | KANDAGADDALA VARSHITHA |
| Sprint-1 |  | USN-4 | As a user, I can register for the application  through Gmail | 2 | Medium | KOTA SRILAKSHMI |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password | 1 | High | KOTA SRILAKSHMI |
| Sprint-1 | Dashboard | USN-6 | As a user, I can log into the application by entering email & password and access all the  resources and services available | 2 | High | KOTA SRILAKSHMI |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional**  **Requirement (Epic)** | **User Story**  **Number** | **User Story / Task** | **Story Points** | **Priority** | **Team**  **Members** |
| Sprint-2 | Login | USN-1 | As a weather data controller, I log into my profile and start monitoring the weather updates | 3 | High | KANDAGADDALA VARSHITHA |
| Sprint-2 | Dashboard | USN-2 | I receive all the information about weather from web from weather API. Whenever there is change in weather, corresponding updates are  made on sign boards. | 2 | Medium | KOTA SRILAKSHMI |
| Sprint-3 | Login | USN-1 | As a image controller, I keep note of all the images received from various areas and detect  traffic in that particular area. | 3 | High | KOMARA SAHITHI |
| Sprint-3 | Dashboard | USN-2 | With the traffic, updates I change the status of sign board as “take diversion”. | 2 | Medium | KOMARA SAHITHI |
| Sprint-4 | Login | USN-1 | As a zonal officer, I ensure that boards near school display “slow down” and near hospitals  display “no horn”. | 3 | High | K.V.S. HASINI |
| Sprint-4 | Login | USN-1 | As an administrator, I ensure that all departments work co-ordinated and ensure the  accuracy and efficiency. | 2 | Medium | K.V.S. HASINI |

# Project Tracker, Velocity & Burndown Chart: (4 Marks)

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on**  **Planned End Date)** | **Sprint Release Date (Actual)** |
| Sprint-1 | 20 | 6 Days | 29 Oct 2022 | 08 Nov 2022 | 20 | 08 Nov 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 08 Nov 2022 |  | 08 Nov 2022 |
| Sprint-3 | 20 | 6 Days | 01 Nov 2022 | 08 Nov 2022 |  | 08 Nov 2022 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 |  |  |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned**  **End Date)** | **Sprint Release Date (Actual)** |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 12 Nov 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 20 | 12 Nov 2022 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 20 | 12 Nov 2022 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 20 | 19 Nov 2022 |

**Velocity:**

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

